UVA Capstone: LLM Evaluation Framework

Last updated: November 12, 2024

Instructions: Each capstone team can use this template to capture and summarize information about the project. This can be shared with the sponsor and mentor. When submitting the plan during the course, a PDF file is preferable.

Stakeholder Names and Roles

| Role | Stakeholder |
| --- | --- |
| Team Members | Afnan Alabdulwahab, Colby Lee, Disha Dubey, Disha Trivedi, John Hope, Chloe Japic, Patrick Stone, Sanjan Srivastava |
| Mentor | Aidong Zhang |
| Sponsors (Deloitte) | Brendan McElron (GenAI National Leader), Mary White (Technical Project Manager), Maria Kipreos , Chase Oden (Analytics Team Lead), Mohamed Sondo, Neha Brahmabhatt (PMO Analyst), Charlie Evert (GPS Tech Lead), Melisa |

Project Title: Comparative Study of Large Language Model Evaluation Frameworks with a Focus on NLP vs LLM-As-A-Judge Metrics

Abstract

This project involves the evaluation of various frameworks for Large Language Models (LLM) performance, assessing frameworks across key metrics such as accuracy, bias detection, toxicity, and hallucination detection. The goal is to develop a robust playbook, including a scoring system and comparative analysis, to support Deloitte’s clients in selecting the most effective LLM frameworks for diverse applications.

Outline of the Project

- Business Purpose: To equip Deloitte’s clients with a comprehensive guide for selecting LLM frameworks, optimizing their AI deployment, and addressing potential risks.

- Importance: This project enables Deloitte to offer clients expert recommendations on LLM framework suitability, helping them deploy AI solutions responsibly and effectively.

- Stakeholders: Team members (UVA Capstone students), Deloitte technical and project management leads

Assumptions:

- Availability of required APIs and datasets for framework testing.

- Access to sample data or the ability to generate needed data.

- Anthropic’s LLM, Claude, will be the only model being leveraged in this project.

- List of evaluations frameworks will be confirmed by Deloitte

Scope:

- In Scope:

  - Literature review of existing evaluation frameworks and respective strengths and weaknesses

  - Data generation and collection

  - Hands-on evaluation and testing of frameworks on model with generated data

  - Analysis of individual frameworks

  - Comparative results documentation/final deliverable.

- Out of Scope:

  - Building a new evaluation framework from scratch or addressing frameworks outside of those identified and agreed upon by Deloitte.

Success Criteria

| Framework playbook | Contains each framework with performance scored on specified dimensions specified |
| --- | --- |
| Evaluating LLMs | Clear documentation of framework evaluation results in PowerPoint and Excel formats |
| Develop whitepaper and presentation | To be presented for Deloitte stakeholders |
| Final recommendations | To be delivered based on comparative analysis |

Assumptions and Limitations

| Identifier | Description |
| --- | --- |
| Assumptions | - APIs and datasets required for testing will be accessible - Team members will have adequate technical support and resources for testing - Deloitte has mentioned this engagement will only involve usage of Anthropic’s LLM, Claude |
| Limitations | - Some frameworks may have inherent limitations, such as high rates of null values, which may affect scoring accuracy - Pending final framework assignment, frameworks may be proprietary and not open source (specific to clouds, etc.) |

Potential Background Literature and Resources

- Anthropic Cookbook and GitHub repository for sample data generation

- AWS Bedrock Model Evaluation Guide

- TruLens and Promptfu documentation

- Deloitte provided literature on LLM evaluation metrics, bias, and toxicity detection

Brief Outline of the Data

- Data History and Sources: Data will be collected from publicly available LLM evaluation datasets, or generated for the project

- Challenges: Potential issues with missing or biased data within certain frameworks. Assistance may be required with Deloitte to understand the validity and completeness of generated or collected data

- Data Fields: Questions, correct answers, etc.

- Target Metrics: Framework performance on accuracy, bias detection, and other metrics

Brief Plan of How the Data will be Modeled and Processed

For example, you might discuss:

- Will you need to build a database? How will you construct it?
- Will you need to supplement with additional data? How will you find it?
- Thoughts on processing raw data in refined data useful for modeling

- Data will be processed and stored in a structure allowing easy evaluation and comparison

- APIs for Anthropic and other frameworks will be utilized to gather sample outputs, enabling analysis of framework-specific strengths.

- Data may be catered to be dependent on domain-specific situations, such as having a series of questions with a math focus, or similar.

*Brief Plan of Modeling Approaches*

For example, you might discuss:

- Specialized techniques that may be used, such as NLP

- Models you might try, such as gradient boosted trees

- Metrics that are important (e.g., F1 score / recall / precision), and explanation of why they are important.

- Metrics: Accuracy of retrieval, accuracy of response, toxicity detection, bias detection, hallucination/inaccuracy detection, and tone identification

- Comparison of LLM evaluation metrics against truth will be conducted in order to understand strengths and weaknesses of individual frameworks

- Comparison of results between individual frameworks will serve as the comparative analysis to provide situational knowledge of when to put certain frameworks to use for evaluation

Potential Concerns [C] and Blockers [B]

Concerns are things to keep in mind but might not yet impede progress. 
Blockers indicate that you are stuck and need help.

Based on what you know about the project and data, are there things that might present a challenge in moving forward?

Are there things you can do to clear these challenges? For example, are there resources you might need? What are they?

| Identifier | Description |
| --- | --- |
| Concerns | - High volume of null values in some frameworks may hinder accuracy - Pending final deliverable confirmation, additional requirements may need to be finalized (e.g., if application/dashboard chosen, need design and functional elements) |
| Blockers | - Delays in data, API, or framework access may impede progress - Resolution: Regularly communicate with Deloitte sponsors for support |